## Slide 1
TEAM 2 · WEEK 2
Independent Validation
Their validator — and a real finding it caught in
Insurance Eligibility & Prior Authorization
ClinicCare (ReferralIQ) Training Program

## Slide 2
AGENDA
What we'll cover
▸ Why independent validation docs say a feature is “done” — how do we know it's actually enforced?
▸ Meet the validator a read-only agent that checks implementation against requirement docs
▸ How it works locate docs → build a checklist → cite code evidence → no invented rules
▸ Compliance results 34 checklist items scored across backend, gateway, and frontend
▸ The real finding it caught a safeguard that looked implemented but didn't actually block anything
▸ What we did with it recommendations and follow-up priority
2

## Slide 3
MOTIVATION
“Done” in the plan isn't the same as “enforced” in the code
By Week 2, insurance-authorization had shipped: backend CRUD, authorization endpoints, gateway routing, and frontend badges/filters were all merged.
The risk
A feature can look complete in a demo — badges render, forms submit — while a specific success-criterion silently isn't enforced anywhere in the code path.
The gap
Self-review checks “did I build the screen,” not “does the screen actually satisfy the requirement's business rule.”
The fix
A second, independent, read-only pass that scores the implementation against the written plan — line by line — with evidence, not impressions.
3

## Slide 4
THEIR VALIDATOR
A read-only requirement validator agent
Invoked as: /validate-requirement insurance-eligibility — cross-references the documented plan against the actual Angular frontend, FastAPI services, and API gateway code.
Read-only
Never edits, fixes, or refactors code — it reports findings; humans decide what to do with them.
Evidence-based
Every verdict cites a concrete file:line — no unsupported claims about what the code does.
Grounded in the actual plan
Scores only against what plan.md / context-map.md / CLAUDE.md actually say — never invents requirements.
Five-way verdict, not pass/fail
PASS, PARTIAL, FAIL, UNKNOWN (needs a running service), and SCOPE GAP (intent-level, not committed) — so ambiguity isn't forced into a binary.
4

## Slide 5
METHODOLOGY
How the validator builds its checklist
1
Locate the requirement docs
Ranked by authority: feature-specific plan.md/context-map.md first, then root intent docs, then CLAUDE.md architectural rules.
2
Build a checklist from what the docs say
Concrete, checkable items — models, endpoints, status enums, notification events — never reused from a prior feature's checklist.
3
Cross-reference code to evidence
Reads models.py, main.py, schemas.py, and the Angular components; every verdict traces to a file:line.
4
Separate scope gaps from failures
Intent-only asks absent from the committed plan are flagged as SCOPE GAP, not scored as FAIL.
5

## Slide 6
SCOPE
What it validated: Insurance Eligibility & Prior Authorization
Patient Service (8001)
Insurance ORM model, one-to-many relationship, CRUD endpoints, seed data
Referral Service (8003)
Authorization ORM model, 4-state status enum, POST/GET/PUT endpoints
API Gateway (8000)
Generic path-prefix proxying, CORS restriction, hop-by-hop header stripping
Frontend (Angular)
Insurance display, authorization badges, referral-creation guard, notification consumption
34 concrete checklist items derived from teamupdates/plan.md and context-map.md
6

## Slide 7
RESULTS
Compliance summary — 34 requirement checklist items
Chart: 
| PASS | PARTIAL | FAIL | UNKNOWN | SCOPE GAP
Items | 28 | 4 | 3 | 1 | 2
PASS 28
Fully implemented, matches the plan
PARTIAL 4
Implemented but incomplete
FAIL 3
Expected behavior missing
UNKNOWN 1
Needs a running service to verify
SCOPE GAP 2
Intent-level, not in the committed plan
7

## Slide 8
✗ FAIL
Referral creation was never blocked when authorization was Denied
The core anti-denied-claim safeguard — the entire reason this feature exists — was implemented as a warning message, not an actual gate.
What the plan required
“Block referral creation if [authorization] status is Denied.”
— plan.md, Phase 2.2
What the code actually did
create-referral.component.ts showed a warning <p> when a Denied authorization existed — but the submit button's disabled binding never checked for it. submit() called the API regardless.
8

## Slide 9
THE FINDING, IN DETAIL
Why it slipped past a normal review
Evidence
▸ deniedAuthorizations() correctly computes whether the selected patient has a Denied authorization on any existing referral.
▸ A warning paragraph renders when it's true — so on screen, it looks handled.
▸ But: [disabled]="!f.valid || submitting()" on the submit button never references deniedAuthorizations().
▸ submit() performs no check before calling referralService.create(...).
Impact
▸ Staff can still submit a referral for a patient whose insurance authorization is on record as Denied.
▸ The feature's own goal is defeated: the whole point was catching authorization problems before the visit, not after a claim is denied.
▸ It reads as done: manual demo-testing a happy path won't surface this — the warning text makes it look like the requirement was met.
9

## Slide 10
BEYOND THE HEADLINE
Other real gaps the validator caught
FAIL
No status badges on the referral-creation screen
Plan called for Approved/Pending/Denied/Not Required badges; only a conditional plain-text warning exists.
FAIL
No insurance add/edit/delete UI
The full backend CRUD from Week 1 has no frontend entry point — records are only reachable via seed data or direct API calls.
PARTIAL
Notification payload missing old_status
Authorization-change events carry the new status embedded in free text only; nothing captures what it changed from.
PARTIAL
Authorization-change notifications never consumed
NotificationService.loadByReferral() exists but is never imported by any component — “staff notified” isn't wired up.
10

## Slide 11
NEXT STEPS
Recommendations, in priority order
P1
Make the guard actually block
Add deniedAuthorizations().length === 0 to the submit-button disabled binding (and/or gate submit()); add the missing status badge to the creation screen.
P2
Build the missing insurance CRUD UI
Add create/edit/delete methods to PatientService and a form/modal in patient-details — so the Week 1 backend endpoints are reachable from the UI.
P3
Close the notification loop
Surface NotificationService data in a component and/or add structured old_status/new_status fields to the authorization-change event payload.
11

## Slide 12
TAKEAWAYS
Why this matters beyond one feature
Evidence beats impression.
A warning message on screen looks like enforcement — only a file:line check of the disabled binding proved it wasn't.
Independent, doc-grounded validation scales.
The same read-only agent can be pointed at any feature's plan.md and re-run the same rigor — no bespoke checklist per reviewer.
PASS/FAIL isn't enough.
Separating PARTIAL, UNKNOWN, and SCOPE GAP kept the report honest instead of forcing ambiguous cases into a binary.
28 of 34 passed — and it still mattered.
A single missed enforcement point (Priority 1) is the difference between shipping the feature's actual goal and shipping something that only looks like it.
12